PETTY CASH CONTROL PROCEDURE

| RLLP | OMP/DGB | ACM | 1 | Sept 21 | Issuance |
| --- | --- | --- | --- | --- | --- |
| APPROVED | CHECKED | PREP. | EDITION | DATE | DESCRIPTION |

INDEX

1.	PURPOSE AND SCOPE	3

2.	DEFINITIONS	3

3.	petty cash management	3

4.	ROLES AND RESPONSIBILITES	5

4.1	Site General Services/ Administration Manager	5

4.2	Site Cost Control Manager	6

4.3	Requestor	6

4.4	Local Office Representative	6

4.5	Site Manager	6

4.6	Project Manager	7

4.7	Administration / Financial Department at Home Office	7

4.8	Project Procurement Manager / Site Subcontract Administrator	7

4.9	Work Timetable Service	7

Attachment I – PETTY CASH services flowchart	8

# PURPOSE AND SCOPE

The purpose of this procedure is to ensure that funds approved for the Site, are secured, and managed properly as per Intecsa Industrial/ Initec Energía financial approval flowchart.

# DEFINITIONS

Petty Cash is an accessible store of money to pay for small expenditures at site works. The Petty Cash funds must be stored in a strongbox.

# petty cash management

Petty Cash will be initially funded according to the preliminary Project Manager’s request to Administration and Finances Department, and then will be periodically replenished against receipt of the concerning expense sheets and supporting documents from Site General Services/ Administration Manager, duly approved, and signed, by the Site General Services/ Administration Manager, Site Cost Control Manager, Site Manager and Project Manager. There is a system of recordkeeping, based on MI-126 “Petty cash funds recordkeeping system”, to track the usage of petty cash funds. This includes that every incoming and outcoming cash and expenses, are recorded and posted in the respective log of account. The transactions into the log must be made chronologically, indicating date of payment, purpose, and amount for each payment.

In every case, the “Requestor” shall initiate a formal request, filling the Petty cash Voucher (MI-127) and provide auditable documents as evidence of payments done.

Petty cash Voucher fill in request, is a share responsibility to be initiated by the Requestor, but also filled by Site General Services/ Administration Manager, and Site Cost Control. Site General Services/ Administration Manager collect approval signature of Requestor, Site Cost Control Manager and Site Manager.

A receipt for the actual expense with any unspent cash must be provided by Requestor within 5 working days of the advance. An acceptable receipt should include the date of the transaction, a brief description of the materials purchased, or the services rendered, the total cost, and a clear indication that the charge has been paid. Receipts that bear evidence of alteration cannot be accepted or processed.

In case a LMR is managed through this petty cash procedure, requestor shall provide approved and signed LMR as support documentation. The use of petty cash procedure for LMRs shall be minimized as much as possible and only for small amounts in which it is not feasible, due to urgency, to follow the LMR or Purchase Order procedure.

In case month expenses excess petty cash assignation, new funds shall be provided. Prior to provide new funds, it is mandatory an advance reconciliation justifying all the expenses.

These new funds requests must be also approved by Site Manager, Site General Services/ Administration Manager, Site Cost Control Manager, Project Manager, Corporate Construction Manager, and Chief Projects Officer.

Advance reconciliations, even when there are still funds in the petty cash, can be also done as a preventive action to avoid the run out of the petty cash funds.

All Petty Cash shortages must be immediately reported to the Site Manager. The Site General Services/ Administration Manager is responsible that cash at hand is always in accordance with the cash journal. In case some support documentation, for small payments, is missing, an internal receipt duly approved and signed by Site General Services/ Administration Manager and Site Manager, shall be included to balance petty cash movements.

Every month the Site General Services/ Administration Manager issue the Petty Cash Expenditure Report MI-128, including split of cost by categories (gasoline, stationary, LMR if any, trips, visas, work permit, etc.), as well as all the support documentation. This report shall be approved and signed by Site Manager, Project Manager, Site Cost Control Manager and Site General Services/ Administration Manager. And it is sent to Local Finance Department (or Administration and Finance Department in Headquarters if it does not exist) for its record and accounting in the financial software.

# ROLES AND RESPONSIBILITES

Below are established main function and responsibilities of every part involved in Petty Cash management.

# Site General Services/ Administration Manager

- Attend and manage petty cash issues.

- Inform to the requestor about the procedure to be followed for petty cash services.

- Ensure every request is supported by the corresponding Petty Cash Voucher (MI-127).

- Approve the requested vouchers and collect approval signature of Requestor, Site Cost Control Manager and Site Manager.

- Match invoices with Purchase Order (PO) and Local Material Requisition (LMR).

- Verify transactions involving petty cash funds, to ensure that funds are being used appropriately as per request.

- Ensure every liquidation is supported by auditable documents. All payments, without exceptions, from/to the petty cash must be recorded into the MI-126 “Petty cash funds recordkeeping system”.

- Issue a Monthly Petty Cash Expenditure Report MI-128, including the support documentation, once approved by Site Manager, Project Manager and Site Cost Control Manager.

- Send all the information to Local Finance Department (or Administration and Finance Department in Headquarters if it does not exist) for its record and accounting in the financial software.

- Report immediately every Petty Cash shortage to the Site Manager.

- Pay petty cash against duly approved petty cash vouchers. After payment, the voucher with all its supporting documents shall be recorded and stored.

- Ensure that the Petty Cash requests, with original vouchers and receipts attached are retained for at least up to the end of the project or up to stipulated by internal procedure in case it were necessary for claims or audit purposes.

- Guard the petty cash funds.

- Issue the MI-129 “Monthly forecast expenditure”, according with the Site Manager estimation, and submit it to Project Manager and Corporate Construction Manager for approval.

# Site Cost Control Manager

- Verify that monthly petty cash expenditure report includes all the items and support documentation before its official submission to Site Manager, Project Manager and Project Cost Control Manager. This verification shall include a spot check of some items to ensure the procedure is being followed and support documentation is complete.

- In small projects in which Staffing Plan does not include Site General Services/ Administration Manager, Site Cost Control Manager carry out its functions.

- Include cost control code account in every petty cash voucher.

# Requestor

- Initiate the process of filling a Petty Cash voucher and provide purpose justification when required.

- Provide a receipt for the actual expense with any unspent cash within 5 working days of the advance.

- Provide approved and signed LMR as support documentation when it subjected of petty cash request.

- To identify if the PO / service to be provided is a back charge to any supplier / subcontractor. Once identified, the application of this back charge will be according to PR-27 “Suppliers Backcharges Procedure” and PR-57 “Construction Subcontracts Administration Procedure”.

# Local Office Representative

- To provide funds to project petty cash at site, once the reconciliation justifying all the expenses has been done and considering monthly forecast expenditure as per Site Manager and Site General Services/ Administration Manager analysis.

- Check that cash balance and monthly petty cash expenditure report has been properly done at site and all the support documentation has been provided and is correct.

# Site Manager

- Verifies the genuineness of the request, the supporting documents, the budget line for the item, and approved or reject it.

- Approve and sign liquidation Petty Cash request as well as Monthly petty cash expenditure report.

- Approve the monthly forecast expenditures according with the General Services/ Administration Manager, and submit it to Project Manager and Corporate Construction Manager for approval.

- Request a new budget for Petty Cash if expenses excess monthly assignation.

# Project Manager

- Fix petty cash funds limit.

- Approve Monthly petty cash expenditure report, and monthly forecast expenditures.

- Approve a new budget for Petty Cash if expenses excess monthly assignation.

# Administration / Financial Department at Home Office

- Check that cash balance and monthly petty cash expenditure report has been properly done at site and all the support documentation has been correctly provided.

- Check that aims of the payments are reasonable and according to the purpose of site petty cash (non-reasonable: gifts, salaries, payments with no support to same vendor, etc.)

- Account on monthly basis total cost for each project in accounting software.

Project Procurement Manager / Site Subcontract Administrator

- In case any petty cash voucher is identified as back charge to a supplier or to a subcontractor, will be responsible to communicate it to the third party and regularize the cost to be deducted as per “Suppliers Backcharges Procedure” and PR-57 “Construction Subcontracts Administration Procedure”.

Work Timetable Service

- A timetable for attending regular petty cash request shall be established at the beginning of the Project. Only urgent issues shall be attended out of it.

# Attachment I – PETTY CASH services flowchart

Requestor: Fill/ Initiate Petty Cash Voucher MI-127

Site Manager, Site General Services/ Administration Manager and Site Cost Control approval

NO

YES

Service / Purchase Commitment

Cancelled

Requestor to provide:

- Invoices/ Support documentation for paid amount

- Unspent amounts

- LMR when applicable

- General Services/ Administration Manager Confirm liquidation Petty Cash request

General Services/ Administration Manager provides PETTY CASH FUNDS